ZISUN

Content-Driven Commerce Platform

PROJECT REQUIREMENTS DOCUMENT

Version 1.0  •  2024  •  Confidential

| Product | ZISUN — Content-Driven Commerce Platform |
| --- | --- |
| Type | Mobile-First eCommerce + Content Platform |
| Target Market | India — Tier 1, 2, 3 cities; fashion-forward consumers 18–35 |
| Document Owner | Product & Engineering Team |
| Status | Draft — Pending Founder Approval |
| Last Updated | 2024 |

# 1. Product Overview

## 1.1 Vision

ZISUN is a mobile-first, content-driven commerce platform that fuses storytelling with shopping. Unlike traditional eCommerce catalogues, ZISUN puts discovery at the center of the experience — every piece of content is a potential transaction, and every transaction is a story.

## 1.2 Problem Statement

Indian eCommerce today suffers from three compounding failures:

- Discovery deficit: Search-first commerce assumes users know what they want. Most users — especially in fashion — do not. They need inspiration, context, and narrative.

- Trust gap: Generic product listings with stock photos and templated descriptions do not build brand affinity. Conversion rates remain low because emotional connection is absent.

- Experience fragmentation: Content lives on Instagram and YouTube; purchasing happens on Flipkart or Myntra. There is no single platform that closes the loop from story to sale in one gesture.

## 1.3 Solution Overview

ZISUN closes the gap between content consumption and commerce execution:

- Shoppable content: Every reel, story card, and editorial is directly linked to purchasable products. The content IS the storefront.

- Mobile-native checkout: Frictionless OTP auth, one-tap payment via Razorpay, and WhatsApp-based order management for users who prefer messaging over apps.

- Story-led brand building: Vendors present products through curated narratives — occasion-based, season-based, lifestyle-based — not SKU grids.

- AI personalization (Phase 2+): Behavioral signals feed a recommendation engine that adapts the discovery feed to each user's style fingerprint.

## 1.4 Unique Differentiation

| Dimension | ZISUN | Competitors (Myntra / Meesho) |
| --- | --- | --- |
| Discovery | Story + content-first | Search + category grid |
| UX Model | Editorial / immersive | Catalogue / transactional |
| Target Cohort | Style-aware 18–35 | Price-sensitive mass market |
| Content Role | Primary interface | Marketing add-on |
| WhatsApp Commerce | Native, first-class | Absent or bolt-on |
| Personalization | Behavioral + style AI | Basic purchase history |

# 2. Goals & Success Metrics

## 2.1 Business Goals

- BG-01: Achieve 100 successful paid orders within 10 weeks of launch.

- BG-02: Establish a repeat-customer rate of 25%+ by Month 4.

- BG-03: Reach break-even on unit economics (revenue > COGS + fulfillment) by Month 6.

- BG-04: Onboard 3 curated vendor partners by Month 9.

- BG-05: Build a behavioral data asset of 10,000+ profiled users for AI personalization by Month 10.

## 2.2 User Goals

- Discover fashion that fits their aesthetic without searching for it.

- Complete a purchase in under 90 seconds from intent to confirmation.

- Track and manage orders through WhatsApp without needing to log into an app.

- Feel a sense of style curation — that the platform understands their taste.

## 2.3 KPIs

| Metric | Target | Timeline | Owner |
| --- | --- | --- | --- |
| Gross Merchandise Value (GMV) | ₹5L / month by M4 | Month 4 | CEO / Growth |
| Order Conversion Rate | >3.5% (sessions to orders) | Month 3 | Product |
| Cart Abandonment Rate | <45% | Month 3 | Product / UX |
| Average Order Value (AOV) | ₹800+ | Month 2 | Catalog / Merchandising |
| D30 Retention Rate | >25% | Month 5 | Growth / CRM |
| Payment Success Rate | >96% | Pre-launch | Engineering |
| Page Load Time (P95) | <2s on 4G | Pre-launch | Engineering |
| Webhook Processing Latency | <500ms P99 | Pre-launch | Engineering |
| Inventory Accuracy | >99.5% | Month 1 | Ops / Engineering |
| WhatsApp Order Enquiry Response | <5 min (bot) | Month 2 | Ops / Bot |

# 3. User Personas

## Persona 1 — Priya (Primary Buyer)

| Age | 23 |
| --- | --- |
| Location | Mumbai / Pune (Tier 1) |
| Occupation | Junior marketing exec; monthly income ₹35,000–₹55,000 |
| Devices | iPhone 13 / mid-range Android; 5G user |
| Apps Used Daily | Instagram, WhatsApp, Zomato, Spotify |
| Shopping Behavior | Discovers via Instagram Reels; price-checks on Myntra; occasionally abandons due to friction |
| Pain Points | Myntra feels too clinical. Meesho feels chaotic. No platform makes her feel curated. |
| Core Desire | "Show me what to wear to this wedding without me having to search for it." |
| Willingness to Pay | ₹500–₹2000 per item if the story resonates |

## Persona 2 — Rohan (Aspirational Urban Male)

| Age | 27 |
| --- | --- |
| Location | Bangalore (Tier 1) |
| Occupation | Mid-level software engineer; income ₹80,000+ |
| Shopping Behavior | Rarely browses; buys when something resonates. High AOV, low frequency. |
| Pain Points | Spending 40 minutes on Myntra to find one kurta. Overwhelming choice, low curation. |
| Core Desire | "Just tell me what works for a rooftop party. I'll buy it." |

## Persona 3 — Divya (Tier 2 Value Shopper)

| Age | 26 |
| --- | --- |
| Location | Nagpur / Indore (Tier 2) |
| Occupation | School teacher; income ₹22,000 |
| Device | Budget Android; inconsistent 4G |
| Shopping Behavior | WhatsApp-first; asks friends for product recommendations via chat. |
| Pain Points | Apps feel slow. Checkout is confusing. Doesn't trust online payments easily. |
| Core Desire | "I want to buy something nice for my cousin's engagement. Keep it simple." |
| Note | Requires offline-tolerant UX, UPI/COD support, WhatsApp-native ordering |

## Persona 4 — Admin / Ops User (Internal)

| Role | ZISUN operations team |
| --- | --- |
| Tasks | Manage orders, update inventory, handle returns, track payments, push content |
| Pain Points | If there's no admin panel, everything is done via SQL — unacceptable. |
| Requirement | A functional internal dashboard is a P0 requirement, not a nice-to-have. |

# 4. Core Features

## 4.1 OTP-Based Authentication

Priority  P0 — Required for all commerce activity

Description

Phone number-based login using OTP (SMS/WhatsApp delivery). No passwords. JWT issued on successful verification with refresh token rotation.

User Story

As a first-time user, I want to sign in with my phone number so that I don't need to create or remember a password.

Acceptance Criteria

- User enters 10-digit Indian mobile number; system validates format before sending OTP.

- OTP is 6 digits, valid for 5 minutes, delivered within 10 seconds via SMS.

- Maximum 5 OTP requests per phone per hour; after limit, user sees a cooldown message.

- Successful OTP returns access token (15-min expiry) + refresh token (30-day expiry, stored httpOnly).

- Refresh token rotation: every refresh generates a new refresh token and invalidates the old one.

- Admin role users require a secondary confirmation step (admin-specific OTP flag in DB).

| Priority | Acceptance Criteria | Edge Cases |
| --- | --- | --- |
| P0 | OTP expires after 5 min; max 5 attempts before lockout; SMS fallback if WhatsApp fails | SIM swap attack mitigation; concurrent login from two devices; invalid number edge |

## 4.2 Shoppable Content Feed

Priority  P0 — Core product differentiator

Description

A vertically scrollable, story-first feed where each card links to shoppable products. Content types: editorial images, short video reels, occasion bundles, product spotlights.

User Story

As a fashion-curious user, I want to scroll a curated feed and tap any item to instantly view and purchase it, so I can shop without actively searching.

Acceptance Criteria

- Feed loads within 2 seconds on 4G with skeleton loading states.

- Each content card displays: media (image or video thumbnail), caption, and a "Shop Now" CTA with price.

- Tapping a product within content opens a bottom sheet (not a new page) with product details, size selection, and Add to Cart.

- Video autoplay is muted by default; tap to unmute.

- Feed is paginated (20 cards per page); infinite scroll with preloading next page at 80% scroll depth.

- Content is tagged by: occasion, season, price band, category. Used for personalization.

| Priority | Acceptance Criteria | Edge Cases |
| --- | --- | --- |
| P0 | Shoppable content renders correctly on both iOS and Android; product link always resolves to live inventory | Out-of-stock product in live content must show "Notify Me"; deleted product must gracefully degrade |
| P1 | Video content loads within 3 seconds on 3G; first frame shown as thumbnail during load | Video codec compatibility across mid-range Android |

## 4.3 Product Catalog & Inventory

Priority  P0

Description

Admin-managed product catalog with support for variants (size, color), media (images + video), category tagging, and real-time stock tracking.

User Story

As an admin, I want to create and manage products with variants so that customers always see accurate availability and pricing.

Acceptance Criteria

- Product creation: name, description, base price, sale price, category, tags, images (min 1, max 10), video (optional).

- Variants: each variant has its own SKU, stock count, and price delta.

- Inventory decrement is atomic: uses SELECT FOR UPDATE or Redis DECR. Overselling is impossible.

- Out-of-stock variants are visually disabled (not hidden) with "Notify Me" CTA.

- Soft delete on products: deleted products remain in order history but are hidden from catalog.

- Admin can bulk update stock via CSV import.

| Priority | Acceptance Criteria | Edge Cases |
| --- | --- | --- |
| P0 | Atomic inventory decrement on checkout; stock cannot go below 0 under any concurrent load | Race condition: two users checkout simultaneously for last unit — only one succeeds |
| P1 | Product images served via CDN; original stored in S3; thumbnails auto-generated at 3 sizes | Missing image fallback; corrupted upload handling |

## 4.4 Cart & Checkout

Priority  P0

Description

A streamlined checkout flow: cart review → address selection → payment method → order confirmation. Target: under 90 seconds from cart to confirmation.

Acceptance Criteria

- Cart persists across sessions (stored server-side, linked to user ID).

- Checkout step 1: cart review with item, quantity, price, and subtotal.

- Checkout step 2: address selection (saved addresses) or new address entry with pincode-based auto-fill for city/state.

- Checkout step 3: payment — Razorpay (card, UPI, netbanking, wallets) as primary; COD as secondary for eligible pincodes.

- Order created in DB before payment initiated; status = PAYMENT_PENDING.

- Payment success webhook processes idempotently using payment_gateway_id unique constraint.

- Order confirmation sent via WhatsApp + in-app notification within 60 seconds of payment.

| Priority | Acceptance Criteria | Edge Cases |
| --- | --- | --- |
| P0 | Idempotent webhook processing: duplicate webhooks do not create duplicate orders or shipments | Razorpay webhook delivered twice; Razorpay API timeout at checkout initiation |
| P0 | Zombie order cleanup: orders in PAYMENT_PENDING for >30 min are auto-cancelled and inventory released | User abandons payment page; payment succeeds after cleanup job runs |
| P1 | Coupon / discount code support with validation (expiry, usage limit, minimum order value) | Negative price after discount; stacking multiple coupons |

## 4.5 Order Management & Tracking

Priority  P0

Description

End-to-end order lifecycle management from CREATED to DELIVERED, with automated status updates via WhatsApp and a self-service tracking page.

Order State Machine

| State | Trigger | Action |
| --- | --- | --- |
| CREATED | Order API call | Reserve inventory lock; create order record |
| PAYMENT_PENDING | Razorpay checkout initiated | Start 30-min cleanup timer |
| PAID | Razorpay webhook (success) | Release inventory lock; decrement stock; trigger fulfillment |
| PACKED | Admin marks packed | Notify user via WhatsApp |
| SHIPPED | Shiprocket AWB generated | Send tracking link via WhatsApp |
| DELIVERED | Shiprocket webhook / manual | Trigger review request; update analytics |
| CANCELLED | User / admin / timeout | Release inventory; initiate refund if paid |
| FAILED_PAYMENT | Razorpay webhook (failure) | Release inventory lock; notify user |
| RETURNED | User initiates return | Trigger reverse logistics; process refund |

## 4.6 WhatsApp Commerce Agent

Priority  P1 — Month 1–2

Description

A WhatsApp Business API-powered agent that handles order confirmation, status enquiries, and escalation — allowing users who prefer messaging to manage their entire post-purchase experience without opening the app.

Acceptance Criteria

- Order confirmation message sent within 60 seconds of PAID status.

- User can type "Where is my order?" and receive current status + tracking link.

- User can initiate a return via WhatsApp ("I want to return order #1234").

- Bot escalates to human support if confidence in intent classification is below threshold.

- WhatsApp template messages pre-approved before go-live; fallback to SMS if WhatsApp delivery fails.

| Priority | Acceptance Criteria | Edge Cases |
| --- | --- | --- |
| P1 | All WhatsApp message templates reviewed and approved by Meta before launch | Template rejection blocks order confirmation flow — SMS fallback must be pre-configured |
| P1 | Bot handles ambiguous queries gracefully; never gives incorrect order information | 24-hour session window expiry; user replies to old notification outside session window |

## 4.7 Internal Admin Dashboard

Priority  P0 — Required before any real orders

Description

A web-based internal tool for the ZISUN ops team. Without this, all order management requires direct DB access — which is operationally unsafe and creates a single point of human error.

Acceptance Criteria

- Order list view with filters: status, date range, payment method, search by order ID / phone.

- Order detail view: items, customer info, payment status, fulfillment status, action buttons (mark packed, cancel, initiate refund).

- Product management: create / edit / deactivate products and variants; bulk stock update via CSV.

- Inventory dashboard: current stock per SKU; low-stock alerts (configurable threshold).

- Payment reconciliation view: orders with payment status, gateway ID, settlement status.

- Role-based access: Admin (full access), Operations (orders + inventory), Finance (payments view only).

# 5. User Flows

## 5.1 First-Time User Purchase Flow

| # | Step | User Action | System Response |
| --- | --- | --- | --- |
| 1 | App Entry | Opens ZISUN app / link | Serves content feed (no auth required for browse) |
| 2 | Discovery | Scrolls feed; taps a content card | Bottom sheet: product detail, images, sizes, price |
| 3 | Intent | Selects size; taps "Add to Cart" | Prompts sign in if not authenticated |
| 4 | Auth | Enters phone number | Sends OTP via SMS within 10s |
| 5 | OTP Verify | Enters 6-digit OTP | JWT issued; cart restored; user directed to checkout |
| 6 | Address | Enters delivery address | Pincode validation; city/state auto-filled |
| 7 | Payment | Selects UPI; scans QR | Razorpay SDK handles payment; webhook fired on success |
| 8 | Confirmation | (System action) | Order confirmed; WhatsApp message sent within 60s |

## 5.2 Return & Refund Flow

- User contacts via WhatsApp or app: "Return order #1234".

- System validates: order must be in DELIVERED state and within return window (7 days).

- System presents return reason options.

- On confirmation, creates a Reverse Pickup request via Shiprocket API.

- Once pickup confirmed, refund is initiated to original payment method via Razorpay Refunds API.

- Refund status updates sent via WhatsApp; stock reinstated on warehouse receipt confirmation.

## 5.3 Admin Order Processing Flow

- Admin receives new order notification (Slack / email / dashboard alert).

- Admin views order in dashboard; confirms item availability.

- Admin marks order as PACKED.

- System calls Shiprocket API to create shipment and generate AWB.

- System sends tracking WhatsApp to customer.

- Shiprocket webhooks update order to SHIPPED → DELIVERED automatically.

# 6. System Requirements

## 6.1 Functional Requirements

| ID | Module | Requirement | Priority |
| --- | --- | --- | --- |
| FR-01 | Auth | System must authenticate users via OTP with rate limiting (5 OTP/hr/phone) | P0 |
| FR-02 | Auth | JWT access tokens expire in 15 minutes; refresh tokens in 30 days with rotation | P0 |
| FR-03 | Catalog | Product stock decrement must be atomic; concurrent checkouts cannot oversell | P0 |
| FR-04 | Order | Every state transition must be validated against the state machine; invalid transitions rejected | P0 |
| FR-05 | Payment | Webhook handler must be idempotent using payment_gateway_id unique constraint | P0 |
| FR-06 | Payment | Orders in PAYMENT_PENDING for >30 minutes must be auto-cancelled by cleanup job | P0 |
| FR-07 | Fulfillment | Shiprocket API calls must be idempotent; re-attempted calls check for existing AWB before creating new | P0 |
| FR-08 | Admin | Admin dashboard must support order management without direct DB access | P0 |
| FR-09 | Notification | Order confirmation WhatsApp message sent within 60 seconds of PAID status | P1 |
| FR-10 | Analytics | All user events (view, add-to-cart, purchase, abandon) logged with session ID and timestamp | P1 |

## 6.2 Non-Functional Requirements

### Performance

- P95 API response time: < 300ms for catalog reads, < 500ms for order creation.

- Content feed initial load: < 2 seconds on 4G (10 Mbps).

- Checkout completion (cart to confirmation): < 90 seconds end-to-end.

- Webhook processing latency: < 500ms P99 from receipt to DB update.

### Scalability

- Architecture must support 1,000 concurrent users without degradation in Month 1.

- Designed to scale to 50,000 concurrent users with addition of read replica and horizontal API scaling.

- Database queries must use indexes from Day 1 — no sequential scans on production tables.

### Availability

- Target uptime: 99.5% (allows ~3.6 hours downtime/month).

- Critical path (checkout + payment): 99.9% availability target with circuit breakers on external APIs.

- Zero-downtime deployments via rolling update strategy.

### Security

- All data in transit encrypted via TLS 1.3.

- All data at rest encrypted (RDS encryption enabled, S3 SSE).

- Razorpay webhook signature verified via HMAC-SHA256 at middleware level — not per-handler.

- Rate limiting: 100 req/min per IP on public endpoints; 10 req/min on auth endpoints.

- No sensitive data (payment card numbers, full OTPs) logged anywhere.

# 7. Data Requirements

## 7.1 Core Entities & Relationships

| Entity | Key Fields | Relationships |
| --- | --- | --- |
| Users | id, phone, name, email, role, created_at, deleted_at | has many Orders, Addresses |
| Products | id, name, description, base_price, category_id, vendor_id, deleted_at | has many ProductVariants, belongs to Category |
| ProductVariants | id, product_id, sku, size, color, stock, price_delta, version | belongs to Product; version for optimistic locking |
| Orders | id, user_id, status, total_amount, address_id, created_at, region | has many OrderItems, one Payment, one Fulfillment |
| OrderItems | id, order_id, product_variant_id, quantity, unit_price | Snapshot of variant price at time of order |
| Payments | id, order_id, gateway, payment_gateway_id UNIQUE, status, amount, processed_at | Unique on payment_gateway_id — idempotency key |
| InventoryLocks | id, product_variant_id, order_id, reserved_qty, status, expires_at | status: active / released / expired |
| Addresses | id, user_id, line1, city, state, pincode, is_default | belongs to User |
| Fulfillments | id, order_id, carrier, awb_number, status, external_ref, created_at | external_ref prevents duplicate AWB creation |
| OutboxEvents | id, aggregate_type, aggregate_id, event_type, payload, published_at, created_at | Transactional outbox for reliable event delivery |

## 7.2 Critical Indexes

- Orders: (user_id, created_at DESC), (status, created_at) for cleanup job

- OrderItems: (order_id) for order detail lookups

- Payments: UNIQUE (payment_gateway_id) — idempotency enforcement

- ProductVariants: (product_id), (sku) — for catalog and checkout validation

- InventoryLocks: (product_variant_id, status), (order_id), (expires_at) for cleanup job

- OutboxEvents: (published_at IS NULL, created_at) — for outbox poller

## 7.3 Data Retention Policy

- Order data: retained for 7 years (GST compliance).

- User behavioral events: retained for 2 years; anonymized after 1 year for ML use.

- Payment data: no card numbers stored. Gateway transaction IDs retained for reconciliation.

- Logs: application logs retained for 90 days; error logs for 1 year.

# 8. Integrations

| Service | Purpose | Key Requirements | Fallback |
| --- | --- | --- | --- |
| Razorpay | Payments | Webhook signature verification (middleware); idempotent handler; Refunds API for returns; Settlement reconciliation API for daily job | Circuit breaker; graceful degradation message to user |
| Shiprocket | Shipping & fulfillment | Order creation with idempotency check (external_ref); AWB retrieval; tracking webhook; Reverse pickup for returns | Manual fulfillment entry in admin; pincode serviceability pre-check |
| WhatsApp Business API | Order notifications, support bot | Pre-approved message templates; session window management; fallback to SMS | Twilio SMS as primary fallback |
| AWS S3 / Cloudflare R2 | Media storage | Images and video stored with signed URLs; CDN delivery; auto-thumbnail generation (3 sizes) on upload | Direct S3 URL if CDN fails |
| Sentry | Error monitoring | All exceptions captured with request context and user ID (anonymized); P0 alerts for payment errors | Email alerts as secondary |
| Alembic | DB migrations | All schema changes via versioned migration files; no manual ALTER statements in production | Rollback migration on deploy failure |

# 9. UX & Design Guidelines

## 9.1 Design Principles

- Content first, commerce second: The product must feel like a magazine that sells, not a shop that tells stories. Every design decision must serve the content experience first.

- Zero friction to purchase: Every additional tap is a potential abandonment. The checkout flow must be the shortest legally and technically possible.

- Trust through clarity: Price, delivery estimate, and return policy visible on every product page — no hidden information that requires scrolling to find.

- Accessible at entry-level: Design must work on a 5-inch, 720p screen on a mid-range Android. Premium UI is achievable without requiring premium hardware.

## 9.2 Mobile-First Considerations

- Minimum tap target size: 44x44pt (iOS HIG standard).

- Bottom sheet pattern for product quick-view (avoids full page navigation).

- Thumb-zone optimized CTA placement: primary actions within natural thumb reach (bottom 60% of screen).

- All images lazy-loaded with blur-up placeholder; no layout shift (CLS score < 0.1).

- Offline state: app shows cached content with "You're offline" banner; no white screen of death.

## 9.3 Accessibility Basics

- Minimum contrast ratio: 4.5:1 for body text; 3:1 for large text (WCAG AA).

- All interactive elements have aria-label or accessible text.

- Screen reader support for product names, prices, and CTA buttons.

- No information conveyed by color alone (e.g., out-of-stock uses text label, not just greyed color).

## 9.4 Loading & Error States

- Every async operation has a loading skeleton — never a blank white screen.

- Error messages are human-readable and action-oriented: "Payment failed — try another method" not "Error 402".

- Network failure: show cached state where possible; show retry button with countdown where not.

# 10. Performance Expectations

| Metric | Target (P50) | Target (P95) | Hard Limit |
| --- | --- | --- | --- |
| Content feed load (first paint) | < 800ms | < 2s | < 4s |
| Product detail page load | < 500ms | < 1.5s | < 3s |
| Cart → Checkout initiation | < 300ms | < 800ms | < 2s |
| Payment webhook processing | < 150ms | < 500ms | < 1s |
| OTP delivery (SMS) | < 5s | < 10s | < 30s |
| WhatsApp order confirmation | < 30s | < 60s | < 120s |
| Admin order list load (1000 orders) | < 400ms | < 1s | < 2s |
| Image load (mobile, 4G) | < 1s | < 2s | < 4s |

Concurrency Target  MVP: 200 concurrent checkout sessions. Month 6: 2,000. Year 1: 10,000. Load test with Locust before every major release.

# 11. Security & Compliance

## 11.1 Authentication Security

- OTP brute-force protection: 5 incorrect OTPs trigger a 1-hour lockout on that phone number.

- Rate limiting: 10 auth requests per IP per minute; 5 OTP sends per phone per hour.

- JWTs signed with RS256 (asymmetric); signing keys rotated quarterly.

- Refresh tokens stored server-side hash (not the raw token); one-time use with rotation.

## 11.2 Payment Security

- Razorpay webhook HMAC-SHA256 signature verified at middleware level before any handler executes.

- No payment card data stored or logged — PCI DSS compliance delegated to Razorpay.

- Payment amount validated server-side against order total — client-side amount ignored.

- All refunds initiated via admin action only; automated refund requires admin-level JWT.

## 11.3 API Security

- All endpoints behind HTTPS; HTTP redirects to HTTPS at Nginx/Cloudflare level.

- Input validation via Pydantic on all request bodies — no raw string interpolation in queries.

- SQL queries via SQLAlchemy ORM — parameterized by default; no raw SQL in business logic.

- CORS configured to allow only ZISUN frontend domains; no wildcard origins.

- Sensitive environment variables (DB credentials, API keys) managed via AWS Secrets Manager — never in code or .env files in production.

## 11.4 Data Compliance (India DPDP Act 2023)

- User data collection limited to what is strictly required for commerce (name, phone, address).

- Privacy policy clearly states what data is collected, why, and for how long.

- Users can request data deletion; system must support soft-delete of user PII.

- Data processing agreements with all vendors (Razorpay, Shiprocket, WhatsApp) reviewed.

- No user data shared with third parties for advertising without explicit consent.

# 12. Release Plan

| Phase | Timeline | Features | Success Criteria |
| --- | --- | --- | --- |
| Phase 1 MVP | Weeks 1–6 | OTP Auth, Content Feed, Product Catalog, Cart & Checkout, Razorpay Integration, WhatsApp Order Confirmation, Admin Dashboard (basic), Sentry monitoring | 100 successful paid orders; payment success rate >96%; zero inventory oversell incidents |
| Phase 2 Growth | Months 3–5 | Shiprocket automation, Return & Refund flow, Review & Ratings, Coupon/discount engine, WhatsApp bot for order status, Enhanced admin dashboard, Basic analytics funnel | 500 orders/month; D30 retention >20%; AOV >₹800; cart abandonment <50% |
| Phase 3 Personalization | Months 6–8 | Behavioral event pipeline, Recommendation engine (collaborative filtering), User style profiles, Personalized content feed, Push notifications | 25% lift in conversion from personalized feed vs baseline; 10,000 profiled users |
| Phase 4 Scale | Months 9–10 | Vendor onboarding portal, Commission tracking, Read replica for catalog, Celery migration from background tasks, Multi-region readiness assessment | 3 vendor partners live; GMV ₹10L/month; zero performance regression at 5x traffic |

# 13. Risks & Assumptions

## 13.1 Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| WhatsApp template rejection blocks order confirmation | Medium | High | Pre-approve all templates before dev starts; SMS fallback pre-configured and tested |
| Shiprocket API downtime at order creation | Medium | High | Circuit breaker; fallback to manual admin entry; SLA reviewed with Shiprocket |
| Inventory oversell under concurrent load | Low | High | Atomic decrement enforced at DB level; load tested with Locust before launch |
| Razorpay webhook duplication causes double fulfillment | Medium | High | Idempotency key (UNIQUE on payment_gateway_id) enforced at schema level |
| Low organic traffic; no content discovery flywheel | High | High | Content strategy (reels, influencer seeding) budgeted and planned pre-launch |
| Key person dependency on engineering lead | Medium | High | Documentation standards enforced; no single point of knowledge failure |
| Razorpay settlement delays affect cash flow | Low | Medium | T+2 settlement reviewed; cash buffer maintained for first 60 days |
| Mid-range Android performance issues with video content | Medium | Medium | Video compression pipeline; device-grade detection for quality adaptation |

## 13.2 Key Assumptions

- Razorpay and Shiprocket APIs remain stable and available; SLA reviewed before contract signing.

- WhatsApp Business API message templates are approved within 5 business days.

- Engineering team has Python/FastAPI and React/Next.js proficiency; no ramp-up time budgeted.

- Initial product catalog (first 50 SKUs) is curated and ready for upload at Week 2.

- Admin team is trained on the dashboard before first real order is accepted.

- COD (cash on delivery) is NOT in scope for MVP; added in Phase 2 after NDR (non-delivery ratio) tracking is in place.

# 14. Analytics & Tracking

## 14.1 Core Events to Track

| Event | Properties | Purpose |
| --- | --- | --- |
| content_viewed | content_id, content_type, session_id, user_id (if authed) | Content performance; discovery funnel |
| product_viewed | product_id, source (feed/search/direct), session_id | Product interest signal; personalization |
| add_to_cart | product_id, variant_id, price, session_id | Intent signal; abandonment analysis |
| checkout_started | order_id, cart_total, item_count | Checkout funnel entry |
| payment_initiated | order_id, payment_method, amount | Payment method preference |
| order_completed | order_id, amount, payment_method, item_count | Core commerce KPI |
| cart_abandoned | session_id, last_step (cart/address/payment), cart_total | Abandonment recovery targeting |
| otp_requested | phone_hash (not raw), source | Auth funnel; OTP delivery success rate |
| search_performed | query, results_count, session_id | Search demand; catalog gap analysis |
| return_initiated | order_id, reason, days_since_delivery | Return rate; quality signal |

## 14.2 Key Funnels

- Acquisition funnel: Content view → Product view → Add to cart → Checkout started → Order completed

- Auth funnel: OTP requested → OTP delivered → OTP entered → Auth success

- Retention funnel: Order completed → WhatsApp follow-up → Second visit → Repeat order

- Content funnel: Feed impression → Content card tap → Product bottom sheet view → Add to cart

# 15. Testing Strategy

## 15.1 Unit Tests

- All business logic functions have unit test coverage: order state machine transitions, inventory lock/release, idempotency key handling, OTP rate limiting.

- Minimum coverage target: 80% on business logic modules; 100% on payment and inventory modules.

- Test framework: pytest with pytest-asyncio for async FastAPI routes.

## 15.2 Integration Tests

- Razorpay webhook handler tested with real webhook payloads (success, failure, duplicate).

- Inventory race condition tested: 100 concurrent requests for 1 unit — exactly 1 succeeds.

- Order state machine tested: all valid transitions, all invalid transition rejections.

- Cleanup job tested: orders expire correctly; inventory locks released; no orphaned records.

## 15.3 User Acceptance Testing (UAT) Scenarios

| # | Scenario | Expected Result | Pass Criteria |
| --- | --- | --- | --- |
| UAT-01 | First-time user completes a purchase end-to-end | Order confirmed, WhatsApp received, inventory decremented | Completed in < 3 minutes |
| UAT-02 | User attempts checkout for an out-of-stock item | Clear "Out of stock" message; cannot proceed to payment | No order created |
| UAT-03 | Two users simultaneously checkout for last unit | Only one succeeds; other sees stock unavailable | Zero oversell |
| UAT-04 | User abandons payment page; Razorpay session expires | Order auto-cancelled after 30 min; inventory restored | No orphaned PAYMENT_PENDING orders |
| UAT-05 | Duplicate Razorpay webhook fires for same payment | Only one fulfillment created; idempotent response | No duplicate shipment |
| UAT-06 | Admin cancels an order after payment | Refund initiated via Razorpay API; user notified via WhatsApp | Refund status visible in admin |
| UAT-07 | User with poor 3G connection completes checkout | App handles network drops gracefully; checkout state preserved | No lost order data |
| UAT-08 | Admin bulk updates stock via CSV | Stock updated correctly for all variants; no data loss | Stock values match CSV after import |

## 15.4 Load Testing

- Tool: Locust (Python-native, integrates with CI).

- Scenario 1: 200 concurrent users browsing catalog — no DB degradation.

- Scenario 2: 50 concurrent checkout sessions — zero oversell, P95 < 800ms.

- Scenario 3: Webhook flood test — 1,000 duplicate webhook payloads — all idempotent, zero data corruption.

- Load tests run in staging environment against production-scale data volume (seeded with 100k product records, 10k orders).

# 16. Monetization Strategy

## 16.1 Phase 1–2: Direct Margin (Own Inventory)

- Product margin: ₹200–₹500 per item. ZISUN sources directly and sells at a 40–60% gross margin. This is the primary revenue model for the first 6 months.

- Premium positioning: Products priced at a deliberate premium over mass-market (Meesho/Flipkart). The margin is justified by curation, content quality, and brand story.

## 16.2 Phase 3–4: Platform Revenue

- Vendor commission: 5–15% GMV commission on vendor sales transacted through ZISUN. Commission tier based on vendor GMV volume and exclusivity agreement.

- Featured placement: Vendors pay for premium placement in the content feed — editorial features, occasion bundles, homepage spotlights. Priced at ₹15,000–₹50,000 per campaign.

- AI Styling Services (Phase 4): Subscription-based personal styling service powered by the recommendation engine. Target: ₹299–₹499/month for personalized weekly outfit curation.

## 16.3 Unit Economics (MVP Target)

| Average Order Value (AOV) | ₹900 |
| --- | --- |
| COGS (product cost) | ₹450 (50%) |
| Fulfillment cost (Shiprocket) | ₹80 |
| Payment gateway fee (Razorpay ~2%) | ₹18 |
| Gross Profit per Order | ₹352 (39%) |
| Target to reach break-even | 142 orders/month at ₹352 margin to cover ₹50,000/month infra + ops cost |

# 17. Future Roadmap (Year 2+)

## 17.1 AI & Personalization

- Behavioral style fingerprinting: A per-user embedding trained on scroll patterns, dwell time, add-to-cart signals, and purchase history. Used to rank the content feed in real time.

- Predictive restocking: Demand forecasting model predicts which SKUs will sell out based on content virality signals; triggers vendor purchase orders automatically.

- AI Stylist Agent: Conversational agent (WhatsApp / in-app) that accepts a photo or occasion description and returns a complete styled look using catalog inventory, with one-tap checkout.

## 17.2 Experience Innovation

- AR try-on: Garment diffusion model renders products onto user-uploaded photo or live camera. Reduces return rates and increases conversion on apparel.

- Shoppable video (native): Product overlay rendered directly on video frames using computer vision. Users tap a product in a reel mid-play; bottom sheet opens without pausing video.

- Social commerce graph: "3 people you follow bought this" surface in the feed. Requires opt-in social graph feature; privacy-first by design.

## 17.3 Platform & Infrastructure

- Kafka-based streaming backbone: Replace Redis pub/sub with Kafka for durable, replayable event streaming. Enables real-time analytics, ML feature pipelines, and event sourcing.

- Multi-region deployment: Active-active setup across Mumbai + Singapore for latency and resilience. Data partitioned by home_region.

- Vendor self-service portal: Vendors upload products, set pricing, view analytics, and manage inventory without ZISUN ops involvement.

Strategic Vision  By Year 2, ZISUN transitions from a curated boutique to an AI-powered style discovery platform where the data flywheel — behavioral signals feeding model training feeding better personalization driving more engagement — becomes the primary competitive moat. Every product interaction from Day 1 is an investment in this flywheel. Instrument everything.

End of Document  •  ZISUN PRD v1.0  •  Confidential